CORE Individual Work Assignments

## Step 1: Every Teammate Must Run The Project

Give everyone these commands.

git clone https://github.com/VAshwithreddy/CORE_PROJECT-kalnet.git

cd CORE_PROJECT-kalnet

Frontend:

cd frontend

copy .env.example .env.local

npm install

npm run dev

Backend, in another terminal:

cd backend

python -m venv .venv

.venv\Scripts\activate

pip install -r requirements.txt

uvicorn src.main:app –reload

check:

Frontend: http://localhost:3000

Backend: http://localhost:8000/health

Backend docs: http://localhost:8000/docs

Step 2: Assign Work Like This

You should not build random pages yourself. Focus on making sure everyone?s work joins together.

## Full Stack Dev 1: Frontend Lead

Give this person:

Build shared frontend layout and components

Tasks:

Create role shells

Create DataTable component

Create DetailDrawer component

Create StatusBadge component

Create basic form components

Help others build pages consistently

Branch:

git checkout -b feature/frontend-shared-components

Check commands:

cd frontend

npm run typecheck

npm run build

## Full Stack Dev 2: Backend Lead

Give this person:

Build backend database models and APIs

Tasks:

Create user model

Create department model

Create work request model

Create assignment model

Create blocker model

Create audit log model

Create first APIs

First APIs:

GET /api/v1/users

POST /api/v1/work-requests

GET /api/v1/work-requests

POST /api/v1/work-requests/{id}/route

POST /api/v1/assignments

GET /api/v1/assignments

PATCH /api/v1/assignments/{id}/status

POST /api/v1/blockers

GET /api/v1/audit

Branch:

git checkout -b feature/backend-core-apis

Check commands:

cd backend

.venv\Scripts\activate

python -m unittest

uvicorn src.main:app --reload

## AIML Dev 1: Data And Mock Data

Give this person:

Prepare sample data for testing CORE

Tasks:

Create sample users

Create sample departments

Create sample projects

Create sample work requests

Create sample assignments

Create sample blockers

Create sample audit logs

Example data needed:

5 employees

2 department heads

1 work admin

1 executive

1 system admin

10 assignments

5 work requests

3 blockers

5 audit events

Branch:

git checkout -b feature/sample-data

## AIML Dev 2: Employee Module

Give this person:

Build employee pages

First pages:

/employee/home

/employee/my-work

Features:

Show assigned work

Filter by status

Open assignment detail

Update status

Add progress note

Raise blocker

Branch:

git checkout -b feature/employee-my-work

## AIML Dev 3: Department Module

Give this person:

Build department pages

First pages:

/department/home

/department/assignments

/department/blockers

Features:

Create assignment

Assign employee

Change priority

Track overdue work

Resolve blocker

Escalate blocker

Branch:

git checkout -b feature/department-assignments

## AIML Dev 4: Work Admin Module

Give this person:

Build work admin pages

First pages:

/work-admin/intake

/work-admin/routing

/work-admin/approvals

Features:

Create work request

View unrouted queue

Route request to department

Approve / reject / request changes

Add decision reason

Branch:

git checkout -b feature/work-admin-flow

## AIML Dev 5: AIML Feature Planning

Do not make this person start AI immediately. First ask them to prepare the AI plan.

Tasks:

Define smart routing inputs and outputs

Define assignment risk prediction inputs and outputs

Define digest generation format

Prepare simple rule-based version first

Later convert to ML model

Example smart routing output:

{

"suggestedDepartment": "Finance",

"confidence": 0.82,

"reason": "Request mentions invoice and reimbursement."

}

Branch:

git checkout -b feature/aiml-planning

## AIML Dev 6: QA And Documentation

Give this person:

Testing, bug tracking, documentation, and final presentation

Tasks:

Maintain bug list

Test every role

Update README if setup changes

Prepare screenshots

Prepare final PPT

Prepare demo script

Prepare project report

Branch:

git checkout -b docs/testing-and-demo

## Step 3: Common Git Commands For Everyone

Before starting work:

git pull origin main

git checkout -b feature/your-task-name

After completing work:

git status

git add .

git commit -m "Describe completed task"

git push origin feature/your-task-name

Then they must open a pull request on GitHub.

Tell them clearly:

Do not push directly to main.

Do not edit another member’s files unless required.

Do not commit .env files.

Do not commit node_modules or .venv.

Always test before pushing.

## Step 4: Build Order Till The End

Follow this order:

1. Everyone runs setup locally

2. Backend lead creates models and APIs

3. Frontend lead creates shared components

4. Work admin intake/routing pages

5. Department assignment/blocker pages

6. Employee my-work pages

7. Connect frontend to backend APIs

8. Add audit logs

9. Add executive dashboard

10. Add AIML smart routing/risk/digest

11. Full testing

12. Deployment

13. Final report, PPT, and demo